Meataxe-64.
Richard Parker 5.10.2016

Section 1 – Things that have been done.

1. Reorganization of the thread farm. This was much harder than I expected. I suspect that the new one will not seem that different from the old, but it is certainly more maintainable going forwards and has removed much of the needless locking. The reading and writing of matrices is now done in the proggy module and are no longer tangled up with the thread-farm, and it is now legal for a job to submit jobs, which I suspect will help in the end.

2. The inclusion of Albrecht-style extension fields. Indeed 4, 8, 9 and 16 now run at speeds comparable to 2 and 3, and the inclusion of more extension fields is now fairly routine. 16 took about an hour to write and test.

Neither of these is complete, but the remaining work is “localized” - it affects one or at most two modules. Hopefully the interfaces are now stable, so that further development can take place on all fronts at once.

Section 2 – Next Major Steps.

1. An understanding of Gaussian elimination. I think the overall vision of how this works is beginning to clarify. There are several strategies that could be used, and I am not clear which is the best, but expect to get on top of this in the coming month or two.

2. The multiplication chopping strategy. I propose to investigate (probably on omega) to understand where the “sweet-spot” is – at what size and shape of “slab” provides the greatest performance, and where is the “knee” of the curve. Also the passing of Cfmt without conversion is fairly easy, and I need to know whether this is worth doing.

3. There is a similar chopping question at the “layer 4” scale (chopping on disk) and we really ought to write this code (how to chop) based on quantitative understanding.

4. Gaussian elimination has the same questions, of course, but as the low-level code is not yet stably designed, there is nothing yet available to measure.

5. I have now written a simple pre-thrash, but am far from clear what the final versions of split should look like. There is a compromise to strike between split and standard-base, another between ease-of-use and fingertip , and we really need to consider checkpoints.

Section 3 – More minor jobs to do.

1. We still need to rescue val2 somehow. Hopefully you still plan to do this.
2. The “transpose” “foo” program (to be called from ztr4) needs to be written. First step is to get ztr3 into good shape.
3. zpe needs to compute and emit the row-select bit-string. Not too hard, but incompatible with val2.
4. Need to be able to grow the JOB, RDL and MOJ set on demand.
5. Need to be able to grow the runnable job heap, but this is a bit harder.
6. There is still a bit of a mess in field.c around the use of Barrett to avoid division.
7. Frobenius, extend, contract and “bloat” the field all need revisiting now the the linear forms stuff is in place.

Section 4 – Looking Further Ahead.

1. The HPMI for characteristic 5 is fully designed but as-yet unwritten.
2. The polynomial data structure is needed, both for Holt/Rees and for Brauer character.
3. Computing the characteristic polynomial effectively, including sparsity.
4. The “thrash” program to use multi-core HPMI to grow an invariant subspace in memory.
5. Various other HPMI jobs for larger primes using bit-slice, AS codes and multiplication.
6. Various forms of condensation will clearly be needed in the end.

Agenda.

1. You may have some questions, issues or comments on version 1. What is it you plan to do on omega?
2. Discuss the interaction between programs and shell-scripts. You write them happily, but Klaus and Alex will not touch them with a barge-pole. Ultimately I’d prefer programs to shell scripts, but that is quite a long way off.
3. The related question of the tuning.h file needs to be improved.
4. Where are we on layer 4? I’m ready to roll on my end. Transpose? Multiply? Echelon form?
5. I never tried to pull “the team” together and find out who is doing what, primarily because I am not a diplomat but also because I do not plan to do much of this myself. I do not know who to talk to, or what to write. I may use Nikolaus as a platform for this.

Crazy Idea.

We have never used “properties” of the groups to assist with character table computation. For example a representation of F24 has to be a representation of a 3-transposition group, which clearly has implications. We have no idea how to use them, though.